SPRINT RETROSPECTIVE

| What went well | What went poorly | What ideas do we have | How should we take action |
| --- | --- | --- | --- |
| Deployment Success: Render deployment with Blueprint config is stable. | Env Config Issues: Initial deployment failed due to missing Supabase secrets. | Staging Environment: Create a separate branch to test deployments. | Document all required keys in a .env.example file. |
| Photo Evidence: Camera integration for staff improved accountability. | Mobile Camera Bugs: Capture UI had alignment issues on smaller screens. | Gallery Fallback: Allow file uploads as a fallback if the camera API fails. | Standardize camera component layout using responsive CSS. |
| Data Analytics: Warden dashboard graphs provide clear visibility into trends. | Timezone Mismatch: Incident velocity was grouped by UTC, causing offsets. | Trend Analysis: Add a "Week-over-Week" comparison for the Warden. | Refactor grouping logic to use local timezone strings. |
| Security Foundation: Supabase RLS policies effectively isolate data. | Policy Oversights: Restrictive RLS initially blocked staff tasks. | Security Audit Script: Create a test suite to verify RLS policies. | Perform a full policy audit for every new table. |
| Feedback UI: 2-column layout improved readability for long logs. | UI Overcrowding: Long entries were causing excessive scrolling. | Accordion Views: Use collapsible sections for historical feedback. | Apply the 2-column layout to all data-heavy views. |
| Complaint Lifecycle: Emergency flagging ensures critical issues are prioritized. | SLA Awareness: "General" complaints lacked clear deadlines. | Automated Escalation: Auto-escalate complaints unaddressed for >48 hours. | Add "Time-Since-Created" badges to the queue. |
| Dev Environment: Vite + React allowed for extremely fast iteration. | Dependency Conflicts: Occasional package-lock.json issues. | Standardized Tooling: Enforce specific Node/NPM versions. | Add a "Development Workflow" section to the README. |
| Feature Planning: Stepwise plans kept focus on core requirements. | Ambiguity: Some UI requirements were clarified late in the phase. | UI Mockups First: Generate visual wireframes before building complex views. | Include a "Visual Design" step in future plans. |
| Auth Logic: Robust multi-role login system is working perfectly. | Redirect Edge Cases: Deep-linking often lost auth context. | Persistent Sessions: Improve "Remember Me" logic for mobile staff. | Update private routes to capture and restore the redirectUrl. |
| Staff Management: Wardens can now easily manage the maintenance team. | List Scalability: Staff list becomes cluttered with large teams (>10). | Search & Filter: Add a search bar to the StaffList to find personnel. | Implement basic filtering and pagination for the list. |