RMMM (Risk Mitigation, Monitoring, and Management) Plan
For: Hostel Complaint Management System

Step 1: Risk Table

| Risk ID | Risk | Category | Probability (%) | Impact | RMMM (Mitigation, Monitoring, Management) |
| --- | --- | --- | --- | --- | --- |
| 1 | Server downtime or backend failure | DE | 60% | Critical (2) | Use reliable backend (Supabase), enable backups, monitor uptime, implement failover strategies |
| 2 | Users enter incorrect or incomplete complaint data | CU | 50% | Marginal (3) | Add form validation, mandatory fields, user guidance messages |
| 3 | Delay in complaint resolution by admin | BU | 55% | Critical (2) | Set deadlines, enable notifications/reminders, track complaint progress |
| 4 | Lack of team experience in backend/Supabase | ST | 40% | Marginal (3) | Study documentation, divide tasks, conduct peer learning sessions |
| 5 | Frequent changes in project requirements (scope creep) | PD | 45% | Critical (2) | Define scope clearly, use version control, approve changes formally |

Step 2: Sorted Risk Table (Descending Order of Probability)

| Risk ID | Risk | Category | Probability (%) | Impact | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | Server downtime or backend failure | DE | 60% | Critical (2) | Backup, monitoring, reliable cloud |
| 3 | Delay in complaint resolution | BU | 55% | Critical (2) | Notifications, deadlines |
| 2 | Incorrect complaint data | CU | 50% | Marginal (3) | Validation |
| 5 | Scope changes | PD | 45% | Critical (2) | Requirement control |
| 4 | Lack of experience | ST | 40% | Marginal (3) | Training |

Step 3: Risk Information Sheets (RIS) For Every Risk Separately

| Risk ID: 1 | Date: 14/04/2026 | Probability: 60% | Impact: Critical (2) |
| --- | --- | --- | --- |
| Description | Server downtime or backend failure may prevent users from accessing the system. |  |  |
| Refinement & Context | Subcondition 1: Supabase service downtime Subcondition 2: Network/server failure Subcondition 3: High traffic or overload |  |  |
| Mitigation & Monitoring Strategies | - Use reliable backend service (Supabase) - Monitor server health regularly - Maintain regular database backups - Optimize queries and system performance |  |  |
| Contingency Plan and Management | - Switch to backup system - Restore data from backup - Notify users about downtime |  |  |
| Trigger | System becomes unresponsive or API fails |  |  |
| Status | Monitoring in progress |  |  |
| Assigned To: Development Team |  | Originator: Project Team |  |

| Risk ID: 3 | Date: 14/04/2026 | Probability: 55% | Impact: Critical (2) |
| --- | --- | --- | --- |
| Description | Admin delays in resolving complaints. |  |  |
| Refinement & Context | Subcondition 1: High workload Subcondition 2: Lack of prioritization Subcondition 3: No tracking mechanism |  |  |
| Mitigation & Monitoring Strategies | - Set deadlines for complaints - Enable notifications/reminders - Prioritize complaints |  |  |
| Contingency Plan and Management | - Escalate pending complaints - Assign additional staff - Monitor admin performance |  |  |
| Trigger | Complaint remains unresolved for long time |  |  |
| Status | Tracking system implemented |  |  |
| Assigned To: Admin Team |  | Originator: Project Team |  |

| Risk ID: 2 | Date: 14/04/2026 | Probability: 50% | Impact: Marginal (3) |
| --- | --- | --- | --- |
| Description | Users may submit incomplete or incorrect complaint details. |  |  |
| Refinement & Context | Subcondition 1: Missing required fields Subcondition 2: Incorrect category selection Subcondition 3:Poor description of issue |  |  |
| Mitigation & Monitoring Strategies | - Add validation checks - Use required fields - Provide dropdown categories - Display error messages |  |  |
| Contingency Plan and Management | - Allow users to edit complaints - Admin can request clarification - Reject invalid submissions |  |  |
| Trigger | Complaint submitted with missing or incorrect details |  |  |
| Status | Validation implemented |  |  |
| Assigned To: Frontend Team |  | Originator: Project Team |  |

| Risk ID: 5 | Date: 14/04/2026 | Probability: 45% | Impact: Critical (2) |
| --- | --- | --- | --- |
| Description | Frequent changes in project requirements (scope creep). |  |  |
| Refinement & Context | Subcondition 1: New features added late Subcondition 2: Requirement misunderstanding Subcondition 3: Stakeholder changes |  |  |
| Mitigation & Monitoring Strategies | - Define requirements clearly - Maintain documentation - Use version control |  |  |
| Contingency Plan and Management | - Re-evaluate project scope - Adjust timelines - Prioritize important features |  |  |
| Trigger | Frequent changes in requirements |  |  |
| Status | Monitoring changes |  |  |
| Assigned To: Project Manager |  | Originator: Project Team |  |

| Risk ID: 4 | Date: 14/04/2026 | Probability: 40% | Impact: Marginal (3) |
| --- | --- | --- | --- |
| Description | Team lacks experience in backend technologies. |  |  |
| Refinement & Context | Subcondition 1: Limited knowledge of Supabase Subcondition 2: Difficulty in API handling Subcondition 3: Debugging issues |  |  |
| Mitigation & Monitoring Strategies | - Study official documentation - Practice small modules - Divide tasks based on strengths |  |  |
| Contingency Plan and Management | - Seek help from mentors - Use online tutorials - Simplify implementation |  |  |
| Trigger | Frequent errors or delays in backend tasks |  |  |
| Status | Learning in progress |  |  |
| Assigned To: Development Team |  | Originator: Project Team |  |